Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 31 Oct 2026  |  One email per assignee

To: Anshul Bhargava   (AI Factory Visualise)

Subject: Clarification needed – 11 ticket(s) past due date

Hi Anshul,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-128 | Build plan: tables, templates, staff and customer routes, the Portal tab and card, the 3D | 30 Oct | In Progress |
| AFVU-132 | Release, rollout and rollback: turning the switches on in order, monitoring, documentation | 30 Oct | In Progress |
| AFVU-135 | [Test] Test strategy, environments, accounts and data for the integration | 30 Oct | To Do |
| AFVU-150 | [Test] Registry: creation once, freeze, backfill, ids, isolation | 30 Oct | To Do |
| AFVU-154 | [Test] Build plan end to end: staff, customer, hidden steps, deadline, hall and phone | 30 Oct | To Do |
| AFVU-165 | [Backend] Migrations, loader commands, switch order and the rollback runbook | 30 Oct | To Do |
| AFVU-166 | [Frontend] Build settings, the pilot group and the Portal rollback | 30 Oct | To Do |
| AFVU-167 | [Test] Rehearse the switch order and rollback, confirm everything is OFF after merge, and | 30 Oct | To Do |
| AFVU-185 | [Backend] [Frontend] Release branch on both v3 repos and the developer kit: local setup wi | 30 Oct | In Review |
| AFVU-191 | [Data] Audit every CRM data centre against public sources (a source per value), verified E | 30 Oct | In Progress |
| AFVU-214 | GPU as a Service hardening, quality gates and release: reconciliation, security tests, run | 30 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: r.jaiswal   (AI Factory Visualise / Web Identity)

Subject: Clarification needed – 7 ticket(s) past due date or over estimate

Hi r.jaiswal,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| AFVU-138 | [Test] Configurator: order flows, pricing, idempotent data load and fallback | 30 Oct | In Progress | — |
| AFVU-141 | [Test] factory-config and probe-access: isolation, allow-list, billing rule, failure state | 27 Oct | In Progress | — |
| AFVU-221 | [S3][P3] Improper Spacing Between Bill of Materials Item Headings and Subheadings in Summa | 30 Oct | In Progress | — |
| AFVU-253 | [S3][P3] Full Screen Button Color Does Not Change When Clicked | 31 Oct | In Progress | 1h / 2h |
| AFVU-257 | [S2][P2] Planned Maintenance Data Remains Stuck in Loading State | 30 Oct | In Progress | — |
| AFVU-270 | [S3][P3] Download Button Overlaps with Deposit Section on Summary Page | 31 Oct | In Progress | 0.2h / 0.5h |
| ID-767 | General | 30 Oct | In Progress | — |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 6 ticket(s) past due date or over estimate

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-1362 | Integrate the Microsoft Bookings and replace the Calendly | 30 Oct | Code Review | 3h / 11h |
| MR-1379 | V1.2 Marketing revamped design implementation based on dated 19.10.2026 | 30 Oct | In Progress | — |
| MR-1419 | Nuclear Energy Page – Figma Design Validation and UI Issues | 30 Oct | In Progress | — |
| MR-1428 | Partners Page - Figma Design Validation and UI Issues | 30 Oct | In Progress | — |
| MR-1438 | Homepage Design Updates – Align UI and Animations with Latest Figma Design | 30 Oct | In Progress | — |
| MR-1446 | People Design Updates – Align UI and Animations with Latest Figma Design | 30 Oct | TODO | — |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Yash Janeshwar   (AI Factory Visualise / Web Identity)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Yash,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-155 | [Backend] Updates feed and notification hook on the updated base; check the payload agains | 24 Oct | To Do |
| AFVU-159 | [Backend] Roster: architects in a department and assigned to accounts; check the cost of t | 25 Oct | To Do |
| ID-736 | Remediate identity for signup, data lifecycle, credentials, and runtime configuration | 30 Oct | Ready for Prod |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Vishnu kumar yadav   (Web Marketing)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Vishnu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MR-1073 | Resolve Sonar maintainability issues in uvation-cms API code | 30 Oct | Dev |
| MR-1432 | SLA and Terms Page Design Updates > Figma Design Validation and UI Issues | 30 Oct | In Progress |
| MR-1454 | Added the upcoming month's events to the CMS in the Production environment. | 30 Oct | Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Nagamuni Valluri   (Web Marketplace)

Subject: Clarification needed – 3 ticket(s) over estimate

Hi Nagamuni,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1754 | [Marketplace] GraphQL APIs Return 403 Forbidden Even When User Is Logged In on Dev Environ | 31 Oct | Dev | 7h / 7.8h |
| MT-1757 | Order dates show "Invalid Date" or wrong dates after the Magento update changed the order_ | 31 Oct | Dev | 1.5h / 2.2h |
| MT-1760 | Marketplace > Unable to Click and View Wishlist | 31 Oct | Dev | 1h / 2.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Cășvan Marcel   (USP)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Cășvan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3784 | Recurring billing cycles 2→N | 18 Oct | TODO |
| USP-4073 | owner and customer_id diverge on existing subscriptions | 30 Oct | TODO |
| USP-4231 | [S1][P1] USP Document API Returns 502 Error on Initial Request and Works After Retry | 30 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4298 | CH-20/21/22 – Book a meeting with the assigned team | 28 Oct | TODO |
| USP-4299 | CH-31 – Video player and recordings section | 22 Oct | TODO |
| USP-4329 | SH-08 – Support Hub mobile + tablet | 17 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Nareddy Shiva Prasad Reddy   (Conversation AI)

Subject: Clarification needed – 2 ticket(s) past due date

Hi Nareddy,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| UC-60 | Multi-turn context resolution & feedback capture loop | 30 Oct | IN PROGRESS |
| UC-66 | Out-of-scope account request handling — declines & routing | 30 Oct | IN PROGRESS |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Aman prakash   (AI Factory Visualise)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Aman,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-122 | Integration plan: branch map, merge order, environments, switches and rollback for the CRM | 30 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kannan Elangovan   (Web Marketing)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Kannan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MR-1358 | Cross-Browser Automation Testing | 30 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Ankit Saxena   (Conversation AI)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Ankit,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| UC-19 | Authenticated own-records experience — orders, invoices, subscription & low-risk actions | 30 Oct | In Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Shivam Dhoundiyal   (Conversation AI)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Shivam,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| UC-236 | CSM: Enhance frontend dashboard UI theme and user experience (dev) | 29 Oct | In Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4295 | CH-41/42 – Communication Hub re-skin: web + mobile/tablet | 11 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi