Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 25 Oct 2026  |  One email per assignee

To: Yash Janeshwar   (AI Factory Visualise)

Subject: Clarification needed – 8 ticket(s) past due date

Hi Yash,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-133 | [Backend] CRM inventory, branch map and merge order on the updated base | 18 Oct | To Do |
| AFVU-136 | [Backend] Bring in the factory designer app, migrations and loader; check the old-table de | 22 Oct | In Review |
| AFVU-139 | [Backend] Bring in the factory-config and probe-access routes with the allow-list | 21 Oct | In Progress |
| AFVU-142 | [Backend] Confirm every endpoint the new page calls on the updated CRM, with the same shap | 22 Oct | To Do |
| AFVU-145 | [Backend] Probe, ticket and datacenter routes behave the same on the updated CRM | 23 Oct | To Do |
| AFVU-148 | [Backend] Bring in the component registry app, hooks, backfill and routes | 22 Oct | To Do |
| AFVU-151 | [Backend] Bring in the build plan app, templates, hooks and routes | 23 Oct | To Do |
| AFVU-155 | [Backend] Updates feed and notification hook on the updated base; check the payload agains | 24 Oct | To Do |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 3 ticket(s) past due date or over estimate

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-1361 | Missing H1 Tags — 18 Pages Require H1 Implementation | 30 Oct | In Prod1 | 3h / 4h |
| MR-1362 | Integrate the Microsoft Bookings and replace the Calendly | 30 Oct | In Progress | 3h / 4h |
| MR-1416 | Enabling chatbot on production by creating hotfix | 23 Oct | In Progress | — |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4299 | CH-31 – Video player and recordings section | 22 Oct | TODO |
| USP-4300 | CH-40 – Chat tabs: Files, Links, Recent | 24 Oct | Deployed In Dev |
| USP-4329 | SH-08 – Support Hub mobile + tablet | 17 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Cășvan Marcel   (USP)

Subject: Clarification needed – 2 ticket(s) past due date

Hi Cășvan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3784 | Recurring billing cycles 2→N | 18 Oct | TODO |
| USP-3940 | [Agreements] Wire the Dedicated Contacts actions | 21 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Aman prakash   (AI Factory Visualise)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Aman,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-122 | Integration plan: branch map, merge order, environments, switches and rollback for the CRM | 20 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Ankit Sharma   (AI Factory Visualise)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Ankit,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| AFVU-187 | Next.js V3 Backend & Frontend Setup, Database Restoration, and Dependency Installation | 31 Oct | In Progress | 6h / 10h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Vishnu kumar yadav   (Web Marketing)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Vishnu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MR-1065 | Sign Up from Dev Marketing redirects to Production Login page | 23 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kannan Elangovan   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Kannan,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1749 | [Marketplace] Missing H1 Tag on Marketplace Homepage | 26 Oct | Dev Test | 0.2h / 2.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Naveen Jangid   (Pulse)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Naveen,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| PULSE-9 | 02.01 — [Backend] CI install and build reproducibility | 23 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Ankit Saxena   (Conversation AI)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Ankit,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| UC-21 | Live agent console & handoff queue (channel-agnostic baseline) | 21 Oct | In Prod |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4337 | DSH-01 – Remove clutter from the dashboard | 18 Oct | Deployed In Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi