Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 29 Oct 2026  |  One email per assignee

To: Yash Janeshwar   (AI Factory Visualise)

Subject: Clarification needed – 10 ticket(s) past due date

Hi Yash,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-133 | [Backend] CRM inventory, branch map and merge order on the updated base | 18 Oct | In Progress |
| AFVU-136 | [Backend] Bring in the factory designer app, migrations and loader; check the old-table de | 22 Oct | In Progress |
| AFVU-139 | [Backend] Bring in the factory-config and probe-access routes with the allow-list | 21 Oct | In Progress |
| AFVU-142 | [Backend] Confirm every endpoint the new page calls on the updated CRM, with the same shap | 22 Oct | To Do |
| AFVU-145 | [Backend] Probe, ticket and datacenter routes behave the same on the updated CRM | 23 Oct | To Do |
| AFVU-148 | [Backend] Bring in the component registry app, hooks, backfill and routes | 22 Oct | To Do |
| AFVU-151 | [Backend] Bring in the build plan app, templates, hooks and routes | 23 Oct | To Do |
| AFVU-152 | [Backend] Document the staff build plan API for the CRM admin screen team and agree who bu | 26 Oct | To Do |
| AFVU-155 | [Backend] Updates feed and notification hook on the updated base; check the payload agains | 24 Oct | To Do |
| AFVU-159 | [Backend] Roster: architects in a department and assigned to accounts; check the cost of t | 25 Oct | To Do |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: r.jaiswal   (AI Factory Visualise)

Subject: Clarification needed – 3 ticket(s) past due date or over estimate

Hi r.jaiswal,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| AFVU-141 | [Test] factory-config and probe-access: isolation, allow-list, billing rule, failure state | 27 Oct | To Do | — |
| AFVU-253 | [S3][P3] Full Screen Button Color Does Not Change When Clicked | 31 Oct | In Progress | 1h / 2h |
| AFVU-270 | [S3][P3] Download Button Overlaps with Deposit Section on Summary Page | 31 Oct | In Progress | 0.2h / 0.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Nagamuni Valluri   (Web Marketplace)

Subject: Clarification needed – 3 ticket(s) over estimate

Hi Nagamuni,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1754 | [Marketplace] GraphQL APIs Return 403 Forbidden Even When User Is Logged In on Dev Environ | 31 Oct | Code Review | 7h / 7.2h |
| MT-1757 | Order dates show "Invalid Date" or wrong dates after the Magento update changed the order_ | 31 Oct | Code Review | 1.5h / 2.2h |
| MT-1760 | Marketplace > Unable to Click and View Wishlist | 31 Oct | Code Review | 1h / 1.8h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4298 | CH-20/21/22 – Book a meeting with the assigned team | 28 Oct | TODO |
| USP-4299 | CH-31 – Video player and recordings section | 22 Oct | TODO |
| USP-4329 | SH-08 – Support Hub mobile + tablet | 17 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Naveen Jangid   (Web Marketplace / Pulse)

Subject: Clarification needed – 2 ticket(s) past due date or over estimate

Hi Naveen,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1759 | Marketplace V1.4 Figma review and Supermicro PDP design | 29 Oct | In Progress | 16h / 21.8h |
| PULSE-10 | 03.02 — [DevOps] On-Prem Production Deployment and Configuration | 23 Oct | In Progress | — |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Ankit Sharma   (AI Factory Visualise)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Ankit,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-143 | [Frontend] Bring in the new page, switch, fallback, access rules and deep links | 28 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Saravana Kumar   (Web Identity)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Saravana,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| ID-765 | Integrate user account deactivation api in the Delete Account Flow B2C Policy | 31 Oct | In Prod | 8h / 13.4h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-1362 | Integrate the Microsoft Bookings and replace the Calendly | 30 Oct | Code Review | 3h / 11h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Cășvan Marcel   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Cășvan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3784 | Recurring billing cycles 2→N | 18 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4295 | CH-41/42 – Communication Hub re-skin: web + mobile/tablet | 11 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi