Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 30 Oct 2026  |  One email per assignee

To: r.jaiswal   (AI Factory Visualise)

Subject: Clarification needed – 3 ticket(s) past due date or over estimate

Hi r.jaiswal,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| AFVU-141 | [Test] factory-config and probe-access: isolation, allow-list, billing rule, failure state | 27 Oct | In Progress | — |
| AFVU-253 | [S3][P3] Full Screen Button Color Does Not Change When Clicked | 31 Oct | In Progress | 1h / 2h |
| AFVU-270 | [S3][P3] Download Button Overlaps with Deposit Section on Summary Page | 31 Oct | In Progress | 0.2h / 0.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Nagamuni Valluri   (Web Marketplace)

Subject: Clarification needed – 3 ticket(s) over estimate

Hi Nagamuni,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1754 | [Marketplace] GraphQL APIs Return 403 Forbidden Even When User Is Logged In on Dev Environ | 31 Oct | Dev | 7h / 7.8h |
| MT-1757 | Order dates show "Invalid Date" or wrong dates after the Magento update changed the order_ | 31 Oct | Dev | 1.5h / 2.2h |
| MT-1760 | Marketplace > Unable to Click and View Wishlist | 31 Oct | Dev | 1h / 2.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4298 | CH-20/21/22 – Book a meeting with the assigned team | 28 Oct | TODO |
| USP-4299 | CH-31 – Video player and recordings section | 22 Oct | TODO |
| USP-4329 | SH-08 – Support Hub mobile + tablet | 17 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Yash Janeshwar   (AI Factory Visualise)

Subject: Clarification needed – 2 ticket(s) past due date

Hi Yash,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-155 | [Backend] Updates feed and notification hook on the updated base; check the payload agains | 24 Oct | To Do |
| AFVU-159 | [Backend] Roster: architects in a department and assigned to accounts; check the cost of t | 25 Oct | To Do |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-1362 | Integrate the Microsoft Bookings and replace the Calendly | 30 Oct | Code Review | 3h / 11h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Shivam Dhoundiyal   (Conversation AI)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Shivam,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| UC-236 | CSM: Enhance frontend dashboard UI theme and user experience (dev) | 29 Oct | In Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Cășvan Marcel   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Cășvan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3784 | Recurring billing cycles 2→N | 18 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4295 | CH-41/42 – Communication Hub re-skin: web + mobile/tablet | 11 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi