Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 14 Oct 2026  |  One email per assignee

To: Vishnu kumar yadav   (Web Marketing)

Subject: Clarification needed – 18 ticket(s) past due date or over estimate

Hi Vishnu,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-1168 | General | 30 Sep | Ready for Prod | — |
| MR-1288 | Subtask 3 — Verify authorization, CMS and web security controls | 7 Oct | Ready for Prod | — |
| MR-1290 | Subtask 5 — Validate security alerts and complete retesting | 10 Oct | TODO | — |
| MR-1302 | Update Project Genesis page according to new Figma | — | Ready for Prod | 8h / 9.2h |
| MR-1304 | Dev & UAT > Aerospace & Defence – Multiple CTA links redirect to the Public Sector page in | — | Ready for Prod | 0.5h / 2.3h |
| MR-1307 | Dev & UAT > Project Genesis – Core Deployment Models cards redirect to the AI Factory page | — | Ready for Prod | 0.5h / 2.3h |
| MR-1318 | R&D > Standardized architectures – Text color differs from Figma | — | Ready for Prod | 0.5h / 2.8h |
| MR-1319 | Rewards > Earn & Redeem – Explore Marketplace Now button redirects to 404 error | — | Ready for Prod | 0.5h / 1.8h |
| MR-1321 | Sitemap > Blog – Section Title Formatting Differs from Other Sections | — | Ready for Prod | 0.5h / 1.8h |
| MR-1322 | Sitemap > AI Factories – Page Naming/Content Is Inconsistent | — | Ready for Prod | 1h / 1.8h |
| MR-1323 | R&D > Unexpected “Configure in USP” Button and Arrow Displayed | — | Ready for Prod | 0.5h / 2.8h |
| MR-1330 | Font Size and Text Content Differ from Figma | — | Ready for Prod | 0.5h / 1h |
| MR-1331 | Explore Datacenter Button Redirects to Incorrect Page | — | Ready for Prod | 0.5h / 1h |
| MR-1332 | Third Card Content Differs from Figma | — | Ready for Prod | 0.5h / 0.9h |
| MR-1351 | Events > Hero Content Displays “Undefined” and See More Button Redirects to 404 | 15 Oct | Ready for Prod | 0.5h / 1.7h |
| MR-1352 | Events > Dubai AI Festival 2026 – Read More Navigation Returns to the Same Page | 15 Oct | Ready for Prod | 0.5h / 1.5h |
| MR-1353 | GDPR > Hero Content – “Access Our In-Depth Report” Text Has Inconsistent Font Weight | 15 Oct | Ready for Prod | 0.5h / 1.3h |
| MR-1354 | Case Studies > Single Case Study Page – Incorrect Reading Time Displays as “0 Minute Read” | 15 Oct | Ready for Prod | 0.5h / 1.7h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 15 ticket(s) past due date or over estimate

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-754 | Implement live chat widget site-wide on uvation.com | 15 Oct | Ready for Prod | 16h / 18.7h |
| MR-1296 | Dev P2 > Career Opportunities – Footer Content Text Alignment Differs from Figma | — | Ready for Prod | 0.5h / 2.7h |
| MR-1305 | Dev & UAT > Insights & Events – Back navigation lands on the first card instead of the pre | — | Ready for Prod | 0.5h / 5.6h |
| MR-1308 | Dev & UAT > SLA & Terms – Unwanted horizontal line appears below the hero image | — | Ready for Prod | 0.5h / 3.3h |
| MR-1314 | Dev & UAT > All AI Factories > Unwanted horizontal line appears below the Related Products | 7 Oct | Ready for Prod | 1h / 1.8h |
| MR-1324 | Mobile Header Design Update | — | Ready for Prod | 2h / 3h |
| MR-1327 | Links overlap and scrollbars affect chat layout | — | Ready for Prod | 0.5h / 1h |
| MR-1333 | Careers > Missing Content in Career Opportunities Section | — | Ready for Prod | 1h / 1.3h |
| MR-1337 | Chatbot – “I Need Support” button missing after cancelling agent request | 9 Oct | UAT Testing | 0.5h / 2.3h |
| MR-1339 | Solutions and Focus Areas order mismatch with Figma; More section displays old UI | 13 Oct | Ready for Prod | 1h / 2h |
| MR-1340 | Update Footer Design as per figma | 9 Oct | Ready for Prod | — |
| MR-1341 | Website UI and Animation Enhancements Based on Raluca’s Feedback | 15 Oct | Ready for Prod | 8h / 9h |
| MR-1350 | Employee Benefits > Perks – Text Color Inconsistent with Other Sections | 15 Oct | Ready for Prod | 1h / 1.3h |
| MR-1355 | Investors Relation > Events – Event Images Are Stretched | 15 Oct | Ready for Prod | 1h / 1.3h |
| MR-1356 | Update background of Article Section from Linear gradient to white | 12 Oct | Ready for Prod | — |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Cășvan Marcel   (USP)

Subject: Clarification needed – 12 ticket(s) past due date

Hi Cășvan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4235 | uspcrm-be: security fixes and Portal API cleanup (K2–K5b) | 2 Oct | In Progress |
| USP-4236 | uspcrm-be: ownership (BOLA) foundation and delegate purchase (K6–K10) | 2 Oct | In Progress |
| USP-4237 | uspcrm-be: role changes, Hubs for every role, role lists from policy (R1, R2, R12, R15–R19 | 2 Oct | In Progress |
| USP-4238 | uspcrm-be: IAM writes — Services Administrator invite/remove, Global Administrator people | 2 Oct | In Progress |
| USP-4239 | usp-fe: capability contract, closed boot, gates and cards (C0–C9) | 2 Oct | In Progress |
| USP-4240 | usp-fe: remove dead code (C10) | 2 Oct | In Progress |
| USP-4241 | APIM: uspcrm.json edits for the IAM changes | 2 Oct | In Progress |
| USP-4242 | usp-e2e: one spec per role and security regressions | 2 Oct | In Progress |
| USP-4243 | Release data checks on dev, UAT and prod (read-only SQL) | 2 Oct | In Progress |
| USP-4268 | TAX-01 – Tax % field on the subscription | 6 Oct | In Progress |
| USP-4269 | SUB-01 – Summary page: light restyle + tax line | 9 Oct | In Progress |
| USP-4270 | TAX-02 – Show tax everywhere amounts appear | 13 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 9 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3985 | [Draft] Screen Recording support | 12 Oct | TODO |
| USP-4207 | Unread state for chats and service requests | 25 Sep | TODO |
| USP-4228 | Deploy preparations | 25 Sep | In Progress |
| USP-4254 | Roster departments and customer teams | 8 Oct | Deployed In Dev |
| USP-4293 | CH-06 – Avatars for staff (and users) | 7 Oct | TODO |
| USP-4295 | CH-41/42 – Communication Hub re-skin: web + mobile/tablet | 11 Oct | TODO |
| USP-4310 | CH-41 – Communication Hub re-skin to the frozen design (web) | 11 Oct | TODO |
| USP-4311 | CH-42 – Communication Hub mobile + tablet | 11 Oct | TODO |
| USP-4332 | SH-05 – Reassign and escalate requests | 6 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Naveen Jangid   (Web Marketplace)

Subject: Clarification needed – 6 ticket(s) past due date or over estimate

Hi Naveen,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1573 | Write test cases for Simple and Configurable products config handling | 7 Oct | Dev | 12h / 12.8h |
| MT-1576 | Decide URL disposition (410 vs 301 vs 404) | 15 Oct | Ready For Prod | 3h / 3.5h |
| MT-1578 | Setup — select live chat platform, configure routing rules, user context & offline fallbac | 9 Oct | UAT Testing | 4h / 4.8h |
| MT-1579 | Dev — implement chat widget on Marketplace platform, defer load, wire support triggers | 8 Oct | UAT Testing | — |
| MT-1602 | Update RFQ PDF attachment pricing logic to show custom unit price, subtotal, Volume Discou | 13 Oct | UAT | 2h / 3h |
| MT-1612 | Marketplace-FE Test Automation Repository Setup and Selenium Pipeline Migration to Playwri | 15 Oct | Dev Test | 8h / 11.2h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 6 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4048 | payment option Update | 7 Oct | Deployed In Dev |
| USP-4281 | PAY-01 – Rename payment options and remove PO ID | 7 Oct | Deployed In Dev |
| USP-4282 | PAY-02 – Escrow uses the same form and flow as Wire transfer | 7 Oct | Deployed In Dev |
| USP-4283 | PAY-04/06 – Proforma payment cleanup | 8 Oct | Deployed In Dev |
| USP-4285 | PAY-04 – Remove the 'Select Payment Options' dialog from the proforma | 8 Oct | In Progress |
| USP-4286 | PAY-06 – Remove 'submit payment details by email' | 8 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Yash Janeshwar   (Web Identity)

Subject: Clarification needed – 3 ticket(s) over estimate

Hi Yash,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| ID-733 | [S2][P2] Company ID and Other Company Details Are Not Updated After Changing Company Name | 15 Oct | Dev Testing | 8h / 14.5h |
| ID-749 | Identity sets the deletion account on hold | — | Dev Testing | 4h / 8h |
| ID-750 | Identity deactivates the account in B2C, then in the Identity DB | — | Dev Testing | 8h / 10.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: r.jaiswal   (Web Identity / USP)

Subject: Clarification needed – 3 ticket(s) past due date or over estimate

Hi r.jaiswal,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| ID-744 | Clear Frontend Session and Authentication Data After Account Deletion | 15 Oct | Dev | 8h / 10.5h |
| USP-4180 | Test Billing Items Page with Data and No Data | 30 Sep | Tested In Dev | — |
| USP-4203 | Test USP on Production | 30 Sep | In Progress | 30h / 80.8h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Gourav Agnani   (Web Marketplace)

Subject: Clarification needed – 2 ticket(s) past due date

Hi Gourav,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MT-1545 | Test RMA refunds exchanges and rewards reconciliation | 8 Oct | Dev |
| MT-1610 | “Add Another” button clears entered address instead of adding an additional address | 13 Oct | Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Sapavat Yadagiri   (Web Identity)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Sapavat,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| ID-713 | Preferred MFA not updated in the flow Password reset -> Login -> MFA | 15 Oct | UAT | 8h / 9h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Nagamuni Valluri   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Nagamuni,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1569 | QA/Engineering: Add automated RMA status and item-decision tests | 15 Oct | In Progress | 10h / 15h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Saurabh Jain   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Saurabh,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MT-1586 | High-priority design and content review across 11 Marketplace commerce journeys | 12 Oct | UAT |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Shivam Dhoundiyal   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Shivam,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4233 | Reduce complexity in Dashboard, Billing, and Settings and /src | 30 Sep | CODE REVIEW |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi