Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 23 Oct 2026  |  One email per assignee

To: Yash Janeshwar   (AI Factory Visualise)

Subject: Clarification needed – 5 ticket(s) past due date

Hi Yash,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-133 | [Backend] CRM inventory, branch map and merge order on the updated base | 18 Oct | To Do |
| AFVU-136 | [Backend] Bring in the factory designer app, migrations and loader; check the old-table de | 22 Oct | In Review |
| AFVU-139 | [Backend] Bring in the factory-config and probe-access routes with the allow-list | 21 Oct | In Progress |
| AFVU-142 | [Backend] Confirm every endpoint the new page calls on the updated CRM, with the same shap | 22 Oct | To Do |
| AFVU-148 | [Backend] Bring in the component registry app, hooks, backfill and routes | 22 Oct | To Do |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 2 ticket(s) over estimate

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-1361 | Missing H1 Tags — 18 Pages Require H1 Implementation | 30 Oct | In Prod1 | 3h / 4h |
| MR-1362 | Integrate the Microsoft Bookings and replace the Calendly | 30 Oct | In Progress | 3h / 4h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Cășvan Marcel   (USP)

Subject: Clarification needed – 2 ticket(s) past due date

Hi Cășvan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3784 | Recurring billing cycles 2→N | 18 Oct | TODO |
| USP-3940 | [Agreements] Wire the Dedicated Contacts actions | 21 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 2 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4299 | CH-31 – Video player and recordings section | 22 Oct | TODO |
| USP-4329 | SH-08 – Support Hub mobile + tablet | 17 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Aman prakash   (AI Factory Visualise)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Aman,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-122 | Integration plan: branch map, merge order, environments, switches and rollback for the CRM | 20 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kannan Elangovan   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Kannan,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1749 | [Marketplace] Missing H1 Tag on Marketplace Homepage | 26 Oct | Dev Test | 0.2h / 2.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Ankit Saxena   (Conversation AI)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Ankit,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| UC-21 | Live agent console & handoff queue (channel-agnostic baseline) | 21 Oct | In Prod |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4337 | DSH-01 – Remove clutter from the dashboard | 18 Oct | Deployed In Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi