Clarification Requests – Missed Timelines

Based on Daily Sprint Status Report – 13 Oct 2026  |  One email per assignee

To: Naveen Jangid   (Web Marketplace)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Naveen,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MT-1573 | Write test cases for Simple and Configurable products config handling | 7 Oct | Dev |
| MT-1579 | Live chat – Dev: implement chat widget on Marketplace platform | 8 Oct | Dev |
| MT-1578 | Live chat – Setup: platform, routing rules, offline fallback | 9 Oct | Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Gourav Agnani   (Web Marketplace)

Subject: Clarification needed – 2 ticket(s) past due date

Hi Gourav,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MT-1545 | Test RMA refunds, exchanges and rewards reconciliation | 8 Oct | In Progress |
| MT-1610 | 'Add Another' button clears entered address | 13 Oct | Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Nagamuni Valluri   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Nagamuni,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MT-1582 | End-to-end testing of the RFQ with analysis report | 9 Oct | Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Saurabh Jain   (Web Marketplace / Web Marketing)

Subject: Clarification needed – 2 ticket(s) past due date

Hi Saurabh,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MT-1586 | High-priority design and content review across 11 commerce journeys | 12 Oct | In Progress |
| MR-1315 | AI Factory pages – text colour differs from Figma | 7 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Vishnu kumar yadav   (Web Marketing)

Subject: Clarification needed – 3 ticket(s) past due date

Hi Vishnu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MR-1288 | Security – verify authorization, CMS and web security controls | 7 Oct | Dev |
| MR-1340 | Update footer design as per Figma | 9 Oct | To Do |
| MR-1290 | Security – validate security alerts and complete retesting | 10 Oct | To Do |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MR-1314 | AI Factories – unwanted horizontal line below Related Products (mobile) | 7 Oct | Code Review |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4048 | Payment option update | 7 Oct | Code Review |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4332 | SH-05 – Reassign and escalate requests (created 9 Oct with due date 6 Oct) | 6 Oct | To Do |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi