Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 27 Oct 2026  |  One email per assignee

To: Yash Janeshwar   (AI Factory Visualise)

Subject: Clarification needed – 10 ticket(s) past due date

Hi Yash,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| AFVU-133 | [Backend] CRM inventory, branch map and merge order on the updated base | 18 Oct | In Review |
| AFVU-136 | [Backend] Bring in the factory designer app, migrations and loader; check the old-table de | 22 Oct | In Review |
| AFVU-139 | [Backend] Bring in the factory-config and probe-access routes with the allow-list | 21 Oct | In Progress |
| AFVU-142 | [Backend] Confirm every endpoint the new page calls on the updated CRM, with the same shap | 22 Oct | To Do |
| AFVU-145 | [Backend] Probe, ticket and datacenter routes behave the same on the updated CRM | 23 Oct | To Do |
| AFVU-148 | [Backend] Bring in the component registry app, hooks, backfill and routes | 22 Oct | To Do |
| AFVU-151 | [Backend] Bring in the build plan app, templates, hooks and routes | 23 Oct | To Do |
| AFVU-152 | [Backend] Document the staff build plan API for the CRM admin screen team and agree who bu | 26 Oct | To Do |
| AFVU-155 | [Backend] Updates feed and notification hook on the updated base; check the payload agains | 24 Oct | To Do |
| AFVU-159 | [Backend] Roster: architects in a department and assigned to accounts; check the cost of t | 25 Oct | To Do |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 10 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3940 | [Agreements] Wire the Dedicated Contacts actions | 21 Oct | Deployed In UAT/Staging |
| USP-4337 | DSH-01 – Remove clutter from the dashboard | 18 Oct | Deployed In UAT/Staging |
| USP-4418 | [Perf] Faster pages: shared data layer, route warm-ups, lighter configurator and detail pa | 24 Oct | Deployed In UAT/Staging |
| USP-4419 | [Backend] Subscription lists: N+1 queries removed (49 to 10 per page), customer_id index | 25 Oct | Deployed In UAT/Staging |
| USP-4420 | [FE] Page loading bar and Uvation logo screens instead of spinners | 25 Oct | Deployed In UAT/Staging |
| USP-4421 | [FE] Instant sign-out: Signing you out cover on click and sign-out logo screen | 25 Oct | Deployed In UAT/Staging |
| USP-4422 | [MSA][Security] Signing safety: document fingerprint, ordered locks, first executed copy never overwritten | 24 Oct | Deployed In UAT/Staging |
| USP-4423 | [FE] Product hero image as AVIF (1 MB to 100 KB), WebP fallback | 25 Oct | Deployed In UAT/Staging |
| USP-4424 | [Security] Sign-in keys (JWKS): last good key list stays valid for 7 days during a Microsoft outage | 24 Oct | Deployed In UAT/Staging |
| USP-4425 | [CI] Pipelines: unit tests on Linux agent, ESLint/typecheck gates | 26 Oct | Deployed In UAT/Staging |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: r.jaiswal   (AI Factory Visualise)

Subject: Clarification needed – 6 ticket(s) over estimate

Hi r.jaiswal,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| AFVU-215 | [S3][P3][FE] Express and Architect Toggle Buttons Are Visible During Configuration Page Lo | 31 Oct | In Progress | 1h / 1.8h |
| AFVU-217 | [S3][P3] Hand Cursor Is Not Applied After Selecting the Hand Tool | 31 Oct | In Progress | 2h / 2.5h |
| AFVU-218 | [S3][P3] Hand Tool Description Is Inconsistent Between Hover and Click States | 31 Oct | In Progress | 0.5h / 1h |
| AFVU-220 | [S2][P2] Required Field Validation Is Missing for Sites/Location and Add-Ons Before Procee | 31 Oct | In Progress | 1.5h / 2h |
| AFVU-253 | [S3][P3] Full Screen Button Color Does Not Change When Clicked | 31 Oct | In Progress | 1h / 2h |
| AFVU-254 | [S2][P2] Raise a Ticket Popup Does Not Appear in Full-Screen Mode | 31 Oct | In Progress | 1.2h / 2.2h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 4 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4299 | CH-31 – Video player and recordings section | 22 Oct | TODO |
| USP-4300 | CH-40 – Chat tabs: Files, Links, Recent | 24 Oct | Deployed In UAT/Staging |
| USP-4329 | SH-08 – Support Hub mobile + tablet | 17 Oct | TODO |
| USP-4338 | DSH-03 – Support card: open service requests and updates | 25 Oct | Deployed In UAT/Staging |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-1362 | Integrate the Microsoft Bookings and replace the Calendly | 30 Oct | Dev Testing | 3h / 9h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Naveen Jangid   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) past due date or over estimate

Hi Naveen,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1749 | [Marketplace] Missing H1 Tag on Marketplace Homepage | 26 Oct | Ready For Prod | 0.2h / 3.2h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Ankit Saxena   (Conversation AI)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Ankit,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| UC-27 | Internal knowledge-base ingestion — isolated, access-controlled index (conditional) | 26 Oct | In Dev |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Cășvan Marcel   (USP)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Cășvan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3784 | Recurring billing cycles 2→N | 18 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi