Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 17 Oct 2026  |  One email per assignee

To: Saravana Kumar   (Web Identity)

Subject: Clarification needed – 2 ticket(s) past due date or over estimate

Hi Saravana,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| ID-713 | Preferred MFA not updated in the flow Password reset -> Login -> MFA | 15 Oct | UAT | 8h / 9h |
| ID-714 | Clear B2C and Front-End Sessions After Account Deletion | 15 Oct | UAT | — |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Kunal Jangid   (Web Marketing)

Subject: Clarification needed – 2 ticket(s) over estimate

Hi Kunal,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MR-1361 | Missing H1 Tags — 18 Pages Require H1 Implementation | 30 Oct | In Prod1 | 3h / 4h |
| MR-1362 | Integrate the Microsoft Bookings and replace the Calendly | 30 Oct | In Progress | 3h / 4h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi