Clarification Requests – Missed Timelines & Estimates

Based on Daily Sprint Status Report – 15 Oct 2026  |  One email per assignee

To: Cășvan Marcel   (USP)

Subject: Clarification needed – 12 ticket(s) past due date

Hi Cășvan,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4235 | uspcrm-be: security fixes and Portal API cleanup (K2–K5b) | 2 Oct | Deployed In Dev |
| USP-4236 | uspcrm-be: ownership (BOLA) foundation and delegate purchase (K6–K10) | 2 Oct | Deployed In Dev |
| USP-4237 | uspcrm-be: role changes, Hubs for every role, role lists from policy (R1, R2, R12, R15–R19 | 2 Oct | Deployed In Dev |
| USP-4238 | uspcrm-be: IAM writes — Services Administrator invite/remove, Global Administrator people | 2 Oct | Deployed In Dev |
| USP-4239 | usp-fe: capability contract, closed boot, gates and cards (C0–C9) | 2 Oct | Deployed In Dev |
| USP-4240 | usp-fe: remove dead code (C10) | 2 Oct | Deployed In Dev |
| USP-4241 | APIM: uspcrm.json edits for the IAM changes | 2 Oct | Deployed In Dev |
| USP-4242 | usp-e2e: one spec per role and security regressions | 2 Oct | Deployed In Dev |
| USP-4243 | Release data checks on dev, UAT and prod (read-only SQL) | 2 Oct | Deployed In Dev |
| USP-4268 | TAX-01 – Tax % field on the subscription | 6 Oct | In Progress |
| USP-4269 | SUB-01 – Summary page: light restyle + tax line | 9 Oct | In Progress |
| USP-4270 | TAX-02 – Show tax everywhere amounts appear | 13 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Silviu Oltean   (USP)

Subject: Clarification needed – 9 ticket(s) past due date

Hi Silviu,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-3985 | [Draft] Screen Recording support | 12 Oct | TODO |
| USP-4207 | Unread state for chats and service requests | 25 Sep | TODO |
| USP-4228 | Deploy preparations | 25 Sep | In Progress |
| USP-4254 | Roster departments and customer teams | 8 Oct | Deployed In Dev |
| USP-4293 | CH-06 – Avatars for staff (and users) | 7 Oct | TODO |
| USP-4295 | CH-41/42 – Communication Hub re-skin: web + mobile/tablet | 11 Oct | TODO |
| USP-4310 | CH-41 – Communication Hub re-skin to the frozen design (web) | 11 Oct | TODO |
| USP-4311 | CH-42 – Communication Hub mobile + tablet | 11 Oct | TODO |
| USP-4332 | SH-05 – Reassign and escalate requests | 6 Oct | TODO |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Naveen Jangid   (Web Marketplace)

Subject: Clarification needed – 7 ticket(s) past due date or over estimate

Hi Naveen,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1573 | Write test cases for Simple and Configurable products config handling | 7 Oct | Dev | 12h / 12.8h |
| MT-1576 | Decide URL disposition (410 vs 301 vs 404) | 15 Oct | Ready For Prod | 3h / 3.5h |
| MT-1577 | Implement live chat widget across Marketplace platform | 14 Oct | UAT | — |
| MT-1578 | Setup — select live chat platform, configure routing rules, user context & offline fallbac | 9 Oct | UAT Testing | 4h / 4.8h |
| MT-1579 | Dev — implement chat widget on Marketplace platform, defer load, wire support triggers | 8 Oct | UAT Testing | — |
| MT-1602 | Update RFQ PDF attachment pricing logic to show custom unit price, subtotal, Volume Discou | 13 Oct | UAT | 2h / 3h |
| MT-1612 | Marketplace-FE Test Automation Repository Setup and Selenium Pipeline Migration to Playwri | 15 Oct | Dev Test | 8h / 17.2h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Livian Stefan Stan   (USP)

Subject: Clarification needed – 5 ticket(s) past due date

Hi Livian,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| USP-4281 | PAY-01 – Rename payment options and remove PO ID | 7 Oct | Deployed In Dev |
| USP-4282 | PAY-02 – Escrow uses the same form and flow as Wire transfer | 7 Oct | Deployed In Dev |
| USP-4283 | PAY-04/06 – Proforma payment cleanup | 8 Oct | Deployed In Dev |
| USP-4285 | PAY-04 – Remove the 'Select Payment Options' dialog from the proforma | 8 Oct | In Progress |
| USP-4286 | PAY-06 – Remove 'submit payment details by email' | 8 Oct | In Progress |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: r.jaiswal   (Web Identity / USP)

Subject: Clarification needed – 4 ticket(s) past due date or over estimate

Hi r.jaiswal,

The following ticket(s) assigned to you in the current sprint have passed their due date or logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| ID-744 | Clear Frontend Session and Authentication Data After Account Deletion | 15 Oct | Dev | 8h / 12.5h |
| USP-4180 | Test Billing Items Page with Data and No Data | 30 Sep | Tested In Dev | — |
| USP-4203 | Test USP on Production | 30 Sep | In Progress | 30h / 80.8h |
| USP-4251 | Update NVIDIA , Supermicro & HPE servers on UAT USP-CRM | 30 Oct | Deployed In UAT/Staging | 40h / 42.7h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Yash Janeshwar   (Web Identity)

Subject: Clarification needed – 3 ticket(s) over estimate

Hi Yash,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| ID-733 | [S2][P2] Company ID and Other Company Details Are Not Updated After Changing Company Name | 15 Oct | Ready for Prod | 8h / 14.5h |
| ID-749 | Identity sets the deletion account on hold | — | UAT | 4h / 8h |
| ID-750 | Identity deactivates the account in B2C, then in the Identity DB | — | UAT | 8h / 10.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Saravana Kumar   (Web Identity)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Saravana,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| ID-713 | Preferred MFA not updated in the flow Password reset -> Login -> MFA | 15 Oct | UAT | 8h / 9h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Parth   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Parth,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1564 | Update USP Product GraphQL Query to Include Brand Information | 15 Oct | Ready For Prod | 4h / 4.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Sapavat Yadagiri   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) over estimate

Hi Sapavat,

The following ticket(s) assigned to you in the current sprint have logged more time than the original estimate in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status | Estimate / Logged |
| --- | --- | --- | --- | --- |
| MT-1566 | Backend: Implement RMA statuses, display labels, and status calculation | 15 Oct | Ready For Prod | 4h / 4.5h |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi

To: Suganya Murugaraj   (Web Marketplace)

Subject: Clarification needed – 1 ticket(s) past due date

Hi Suganya,

The following ticket(s) assigned to you in the current sprint have passed their due date in Jira. Could you please reply with:

the reason for the delay (blocker, dependency, scope change or estimate),

the revised completion date, and

any help you need to close it.

| Ticket | Summary | Due date | Current status |
| --- | --- | --- | --- |
| MT-1601 | Source the US taxrate https://taxfoundation.org/location/texas/ | 14 Oct | Ready For Prod |

Please also update the due date in Jira if it has changed.

Thanks,
Shashi