Daily Sprint Status Report

Date: 15 Oct 2026  |  Current sprint & Retrospective

1. Web Marketplace (MT)

Key Highlights

Sprint status (October 1st Sprint, end date 14 Oct, not yet closed): 25 tickets – 7 Done, 13 Ready for Prod, 2 UAT, 1 UAT Testing, 2 Dev Test.

Closed today: browser-timezone return timestamps (MT-1608), 'Add Another' address bug (MT-1610), RMA refunds/exchanges test (MT-1545), RMA automated tests (MT-1569), design and content review across 11 commerce journeys (MT-1586) incl. Send a Quote, RFQ, checkout, ShipStation and re-verification reviews (MT-1587, MT-1588, MT-1590, MT-1592, MT-1597).

Moved to Ready for Prod: US tax rate source (MT-1601), missing user email in RMA data (MT-1609), partial approval rule (MT-1606, Retrospective), general fixes (MT-1563) incl. guest-user API (MT-1613).

New: RMA ACH bank flow 'Decision Pending' content fix (MT-1652), already Ready for Prod.

Send-a-Quote Identity registration fix (MT-1611) moved to UAT Testing.

Risks

| Risk | Impact | Mitigation / Action | Owner | ETA |
| --- | --- | --- | --- | --- |
| v1.3 (planned 15 Oct) not released – 13 sprint tickets waiting in Ready for Prod | Completed work not live | Confirm new release date | Saurabh Jain | TBC |
| Tickets past due – MT-1573 (7 Oct), MT-1579 (8 Oct), MT-1578 (9 Oct), MT-1602 (13 Oct), MT-1577, MT-1601 (14 Oct) | Live chat (MT-1577) and RFQ PDF pricing still open | Close or re-date in Jira | Naveen Jangid / Suganya Murugaraj | 16 Oct |
| Logged time over estimate – MT-1612 (17.3h vs 8h), MT-1573 (12.8h vs 12h) | Playwright migration taking twice the estimate | Confirm remaining effort | Naveen Jangid | 16 Oct |

Dependencies

| Dependency | Status | Impact | Owner | Expected Date |
| --- | --- | --- | --- | --- |
| Identity registration on Send-a-Quote approval (MT-1611) | UAT Testing | Customer onboarding email | Yash Janeshwar (Identity) | 16 Oct |

Upcoming Milestones

Key milestone: October 2nd Sprint starts 19 Oct 2026

Resource Utilisation & Performance

| Resource | Utilisation | Performance | Action |
| --- | --- | --- | --- |
| Naveen Jangid | MT-1576 Ready for Prod; live chat (MT-1577–1579), MT-1602 in UAT; MT-1612 in Dev Test | 7 tickets past due or over estimate | Close live chat and MT-1602 |
| Gourav Agnani | MT-1545, MT-1608, MT-1610 closed | Past-due items cleared | Pick up next sprint work |
| Naman Bapna | MT-1563, MT-1606, MT-1609 Ready for Prod | On track | Support v1.3 release |
| Saurabh Jain | MT-1586 closed; MT-1540 in UAT | On track | Set v1.3 release date |

Management Attention / Decisions Required

Confirm v1.3 release date – 13 tickets are ready but the 15 Oct release did not happen.

Close October 1st Sprint (ended 14 Oct) and move open items to October 2nd Sprint.

Next Day Focus

1. Release v1.3.

2. UAT sign-off on live chat (MT-1577) and Identity registration fix (MT-1611).

3. Close the sprint and re-date carry-over tickets.

2. Web Marketing (MR)

Key Highlights

Production release done today: 122 in-scope Marketing tickets closed, incl. live chat (MR-754 and subtasks), UI/animation enhancements (MR-1341), chatbot QA (MR-1309), Project Genesis (MR-1329) and the 14 Retrospective tickets.

Sprint status (October 1st Sprint, end date 14 Oct, not yet closed): all 21 tickets Done, incl. cross-browser testing (MR-1317) and its subtasks.

Security story MR-1278 closed, incl. overdue subtasks MR-1288 and MR-1290; production About-page green screen (MR-1320) closed.

Footer, menu and article background fixes (MR-1339, MR-1340, MR-1356) closed – no Marketing tickets past due. Retrospective has no open Marketing tickets.

Upcoming Milestones

Key milestone: October 2nd Sprint starts 19 Oct 2026

Resource Utilisation & Performance

| Resource | Utilisation | Performance | Action |
| --- | --- | --- | --- |
| Kunal Jangid | Live chat, chatbot, UI and footer/menu tickets released | Past-due items cleared | Plan October 2nd Sprint work |
| Vishnu kumar yadav | Security story MR-1278, Project Genesis and cross-browser fixes (MR-1317) closed | Past-due items cleared | Plan October 2nd Sprint work |

Next Day Focus

1. Close October 1st Sprint in Jira.

2. Plan October 2nd Sprint (starts 19 Oct).

3. Web USP – Uvation Services Platform (USP)

Key Highlights

Sprint status (Oct 1st Sprint, last day): 45 tickets – 8 Done, 15 To Do, 10 In Progress, 7 Deployed in Dev, 2 Tested in Dev, 2 Deployed in UAT, 1 Ready for Production.

Closed today: payment option update (USP-4048), add-on/billing data validation (USP-4260), dashboard/billing code complexity reduction (USP-4233).

IAM hardening (USP-4234) and its subtasks USP-4235–4243 deployed in Dev; server modal validation (USP-4256), units border (USP-4259) and provider tiles overlap (USP-4367) deployed in Dev.

Selected options unchecked bug (USP-4257) tested in UAT – ready for production.

Risks

| Risk | Impact | Mitigation / Action | Owner | ETA |
| --- | --- | --- | --- | --- |
| 15 sprint tickets still To Do on the last sprint day | Carry-over into Oct 2nd Sprint (starts 16 Oct) | Move to Oct 2nd Sprint | Silviu Oltean | 16 Oct |
| IAM subtasks USP-4235–4243 past due (2 Oct) – now Deployed in Dev | RBAC/IAM go-live (USP-4234, due 26 Oct) depends on test | Test in Dev and give revised dates | Cășvan Marcel | 16 Oct |
| Tax subtasks USP-4268–4270 and payments subtasks USP-4281–4283, USP-4285, USP-4286 past due | Tax and proforma changes delayed | Confirm revised dates | Cășvan Marcel / Livian Stefan Stan | 16 Oct |
| Communication Hub items USP-3985, USP-4207, USP-4228, USP-4254, USP-4293, USP-4295, USP-4310, USP-4311, USP-4332 past due; most not started | Comms Hub scope slips | Re-plan in Oct 2nd Sprint | Silviu Oltean | 16 Oct |
| Production testing (USP-4203) 80.8h logged vs 30h estimate, due 30 Sep | Effort overrun | Confirm remaining scope | r.jaiswal | 16 Oct |

Dependencies

| Dependency | Status | Impact | Owner | Expected Date |
| --- | --- | --- | --- | --- |
| Marketplace-provided AI server product list (USP-4245) | Deployed in UAT | CRM product catalogue | Aman prakash / Marketplace | 30 Oct |

Upcoming Milestones

UAT / Production: USP-4257 ready for production; server catalogue updates (USP-4245, USP-4251) – 30 Oct 2026

Key milestone: Oct 2nd Sprint 16–31 Oct 2026 (go-live plan: RBAC/IAM, contract proposal PDF, recurring billing); IAM hardening (USP-4234) – 26 Oct 2026

Resource Utilisation & Performance

| Resource | Utilisation | Performance | Action |
| --- | --- | --- | --- |
| Cășvan Marcel | USP-4234 and IAM subtasks deployed in Dev; tax subtasks in progress | 12 subtasks past due | Give revised dates |
| Livian Stefan Stan | USP-4048 closed; payment subtasks in Dev / in progress | 5 subtasks past due | Close proforma changes |
| Silviu Oltean | Comms Hub stories To Do; USP-4228, USP-4254 in progress/Dev | 9 tickets past due | Re-plan Comms Hub items |
| Akhil Katiyar | USP-4257 ready for production; USP-4259, USP-4367 in Dev; USP-4255, USP-4266 in progress | On track | Close FE fixes |
| r.jaiswal | USP-4251 in UAT; USP-4180 tested; USP-4203 in progress | USP-4180, USP-4203 past due; USP-4203, USP-4251 over estimate | Close production testing |

Management Attention / Decisions Required

Approve carry-over of 15 To Do tickets and 28 past-due tickets into the Oct 2nd Sprint.

Next Day Focus

1. Start Oct 2nd Sprint (16 Oct) with carry-over items re-dated.

2. Release USP-4257 to production.

3. Test IAM changes (USP-4234) in Dev.

4. Web Identity (ID)

Key Highlights

Sprint status (October 1st Sprint, end date 14 Oct, not yet closed): 8 tickets – 2 Done, 1 Ready for Prod, 1 UAT, 1 Dev Testing, 2 In Progress, 1 To Do. Security (ID-721) and privacy (ID-727) stories moved out of the sprint.

Company details not updated after name change (ID-733) moved to Ready for Prod.

GDPR deletion subtasks ID-748–751 moved to UAT; ID-752–755 in Dev Testing.

Klaviyo production notifications (ID-758) and Retrospective ID-736 re-dated to 30 Oct; both still To Do.

Risks

| Risk | Impact | Mitigation / Action | Owner | ETA |
| --- | --- | --- | --- | --- |
| Klaviyo notifications not working in production (ID-758) – re-dated to 30 Oct, not started | Customer notifications not sent for two more weeks | Confirm priority | Yash Janeshwar | 30 Oct |
| Logged time over estimate – ID-733 (14.5h vs 8h), ID-744 (12.5h vs 8h), ID-749 (8h vs 4h), ID-750, ID-713 | GDPR deletion and session clear taking longer | Confirm remaining effort | Yash Janeshwar / r.jaiswal / Saravana Kumar | 16 Oct |

Dependencies

| Dependency | Status | Impact | Owner | Expected Date |
| --- | --- | --- | --- | --- |
| Klaviyo – production notifications (ID-758) | To Do | Customer notifications | Yash Janeshwar / Klaviyo | 30 Oct |

Upcoming Milestones

UAT / Production: GDPR deletion (ID-747) subtasks in UAT; ID-733 Ready for Prod

Key milestone: October 2nd Sprint starts 19 Oct 2026

Resource Utilisation & Performance

| Resource | Utilisation | Performance | Action |
| --- | --- | --- | --- |
| Yash Janeshwar | ID-733 Ready for Prod; GDPR subtasks in UAT/Dev Testing; MT-1611 in UAT Testing; ID-758 To Do | ID-733, ID-749, ID-750 over estimate | Start ID-758 |
| Saravana Kumar | ID-713 in UAT; ID-714 in progress | ID-713 over estimate | Close MFA fix and session clear |
| r.jaiswal | ID-743, ID-744 in Dev | ID-744 over estimate | Close frontend session clear |

Management Attention / Decisions Required

Decide whether Klaviyo production failure (ID-758) can wait until 30 Oct.

Next Day Focus

1. UAT sign-off on GDPR deletion subtasks and ID-713.

2. Release ID-733.

3. Close October 1st Sprint.